Initial Project Planning Template

| Date | 18 September 2026 |
| --- | --- |
| Team ID | Individual Project |
| Project Name | Global AI Adoption in Education: A Comprehensive Global Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As an analyst, I can collect and organize the Global AI in Education dataset for analysis. | 3 | High | Vaibhav Singh | 15 Sep 2026 | 18 Sep 2026 |
| Sprint-1 | Data Exploration | USN-2 | As an analyst, I can inspect data types, missing values, duplicates, ranges, and key variables to understand data quality. | 3 | High | Vaibhav Singh | 15 Sep 2026 | 18 Sep 2026 |
| Sprint-2 | Data Preprocessing | USN-3 | As an analyst, I can clean and prepare the dataset for Tableau visualization and analysis. | 3 | High | Vaibhav Singh | 19 Sep 2026 | 22 Sep 2026 |
| Sprint-2 | Business Questions | USN-4 | As a decision-maker, I can identify business questions about student, teacher, school, regional, and rural-urban AI adoption. | 2 | High | Vaibhav Singh | 19 Sep 2026 | 22 Sep 2026 |
| Sprint-3 | Calculated Fields | USN-5 | As an analyst, I can create calculated fields to classify AI adoption levels and compare adoption indicators. | 3 | High | Vaibhav Singh | 23 Sep 2026 | 26 Sep 2026 |
| Sprint-3 | Visualizations | USN-6 | As a user, I can view KPIs, trends, comparisons, maps, and AI tool analysis through Tableau visualizations. | 5 | High | Vaibhav Singh | 23 Sep 2026 | 26 Sep 2026 |
| Sprint-4 | Dashboard | USN-7 | As a user, I can interact with a Tableau dashboard to understand global AI adoption in education. | 5 | High | Vaibhav Singh | 27 Sep 2026 | 30 Sep 2026 |
| Sprint-4 | Story & Report | USN-8 | As a stakeholder, I can follow a Tableau Story and project report that communicate the key findings and insights. | 4 | Medium | Vaibhav Singh | 27 Sep 2026 | 30 Sep 2026 |